**Burndown chart for PPC1 calculator project**

**Task allocation & Burndown chart for Function A**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Task allocation (Function A)** | | | | | | | |
| **Tasks** | **1/5/2023** | **2/5/2023** | **3/5/2023** | **4/5/2023** | **5/5/2023** | **6/5/2023** |
| Design function A logic | 6 | 3 | 2 | 0 | 0 | 0 |
| Create and modify function A layout | 6 | 4 | 3 | 1 | 1 | 0 |
| Develop and modify function A | 6 | 6 | 4 | 2 | 0 | 0 |
| Write JX documentation | 6 | 6 | 6 | 4 | 2 | 0 |
| Write unit test case | 6 | 6 | 6 | 4 | 3 | 0 |
| **Total working hours remaining** | **30** | **25** | **21** | **11** | **6** | **0** |

**Task allocation & Burndown chart for Function B**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Task allocation (Function B)** | | | | | | |
| **Tasks** | **1/5/2023** | **2/5/2023** | **3/5/2023** | **4/5/2023** | **5/5/2023** | **6/5/2023** |
| Design function B logic | 6 | 3 | 0 | 0 | 0 | 0 |
| Create and modify function B layout | 6 | 4 | 2 | 0 | 0 | 0 |
| Develop and modify function B | 6 | 5 | 3 | 2 | 0 | 0 |
| Write JX documentation | 6 | 6 | 5 | 3 | 2 | 0 |
| Write unit test case | 6 | 6 | 6 | 4 | 2 | 0 |
| **Total working hours remaining** | **30** | **24** | **16** | **9** | **4** | **0** |

**Task allocation & Burndown chart for Function C**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Task allocation (Function C)** | | | | | | | | | | | |
| **Tasks** | **26/4/2023** | **27/4/2023** | **28/4/2023** | **29/4/2023** | **30/4/2023** | **1/5/2023** | **2/5/2023** | **3/5/2023** | **4/5/2023** | **5/5/2023** | **6/5/2023** |
| Design function C logic | 6 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Create and modify function C layout | 6 | 4 | 3 | 2 | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| Develop and modify function C | 6 | 6 | 5 | 4 | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write JX documentation | 6 | 6 | 6 | 6 | 6 | 4 | 2 | 1 | 0 | 0 | 0 |
| Write unit test case | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 3 | 2 | 1 | 0 |
| **Total working hours remaining** | **30** | **24** | **20** | **18** | **15** | **10** | **8** | **4** | **2** | **1** | **0** |